| Review Title: |  | X | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  |  | Observation |

| RI No: | MPE-001 |
| --- | --- |
| Review Item |  |
| Document Title: | ALL |
| Document No: |  |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: I am missing in the documentation the v0.5 of the Exposure Time Calculator specifications Action Recommended by Initiator: Add requested information Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |
| Board Disposition: RI Closed: RI Closed with Actions: Date/Signature Chairperson: |  |  |

| Review Title: |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-002 |
| --- | --- |
| Review Item |  |
| Document Title: | VISTA DFS User requirements |
| Document No: | VIS-SPE-IOA-20000-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: The document “DFS User requirements” should also contain the following items: - possible impact on P2PP and preparation tools - information about data rate Action Recommended by Initiator: Please add this information by FDR Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

| Review Title: |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item | X | Clarification |
|  |  |  | Observation |

| RI No: | MPE-003 |
| --- | --- |
| Review Item | Page 16 |
| Document Title: | VISTA DFS User requirements |
| Document No: | VIS-SPE-IOA-20000-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: Page 16: You write that the manifestation of the photometric calibration in output data frames must be recorded in the FITS header record. I am not sure I understand. Could you please expand? (Which pipeline products are we talking about?) Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-004 |
| --- | --- |
| Review Item | Page 17 |
| Document Title: | VISTA DFS User requirements |
| Document No: | VIS-SPE-IOA-20000-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: You write that data quality measures must be made and recorded at all stages of the reduction. “This includes comparing calibration frames with master frames and looking for spatial and temporal variations”. Note that the pipeline recipes only generate quality control parameters. They do not compare (i.e. with older data), do not do any trend analysis. Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

|  |  | X | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  |  | Observation |

| RI No: | MPE-005 |
| --- | --- |
| Review Item |  |
| Document Title: | VISTA DFS Schedule |
| Document No: | VIS-PLA-QMU-00001-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: The DFS schedule should contain the delivery of the Exposure Time Calculator specifications Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-006 |
| --- | --- |
| Review Item |  |
| Document Title: | VISTA DFS Schedule |
| Document No: | VIS-PLA-QMU-00001-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: The schedule foresees that the call for proposals for VISTA takes place before the camera is integrated. The current policy at ESO has been to offer an instrument in the CfP only when it has been on the sky. Furthermore v1.0 of the ETCs cannot be ready before the instrument goes to the telescope. Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-007 |
| --- | --- |
| Review Item |  |
| Document Title: | VISTA DFS Schedule |
| Document No: | VIS-PLA-QMU-00001-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: The schedule does not foresee any release of the Data reduction modules after Comm2. I would expect to get v1.x few weeks after Comm2. Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item | X | Clarification |
|  |  |  | Observation |

| RI No: | MPE-008 |
| --- | --- |
| Review Item |  |
| Document Title: | VISTA DFS schedule |
| Document No: | VIS-PLA-QMU-00001-0001 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: The schedule foresees a delivery of the data reduction procedures before Preliminary Acceptance Europe. Will test data be part of the delivery? Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-009 |
| --- | --- |
| Review Item | Page 10 |
| Document Title: | VISTA Calibration Plan |
| Document No: | VIS-SPE-IOA-20000-0002 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: Last paragraph: the DFS pipeline handles set of files coming from one template (and not from an Observation Block) as an ensemble. The template information (TPL and DPR) keywords are used for that purpose and for choosing the appropriate pipeline recipe. Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-010 |
| --- | --- |
| Review Item | Page 12 |
| Document Title: | VISTA Calibration Plan |
| Document No: | VIS-SPE-IOA-20000-0002 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: Section 3.1.2 We call those parameters “quality control” (and not data quality measures) as they are used to measure not only the quality of the observations but also the observational performance of the instruments Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-011 |
| --- | --- |
| Review Item | Page 27 |
| Document Title: | VISTA DFS Calibration Plan |
| Document No: | VIS-SPE-IOA-20000-0002 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: Paragraph 7.2 QC0 (as defined for the VLT) is not done by the Control Software but at a later stage (i.e. in Paranal and in Garching by the data Flow Operations Group). All frames, even the ones which do not go through QC0, go through the on-line pipeline. QC0 verifies that the Observations have been done under the conditions specified by the user (e.g. airmass, seeing, etc) Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-012 |
| --- | --- |
| Review Item | Page 28, section 7.3 |
| Document Title: | VISTA Calibration Plan |
| Document No: | VIS-SPE-IOA-20000-0002 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: Trend analysis is not part of the pipeline processing. Pipeline recipes do generate Quality Control parameters but do not compare them with older ones.. Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-013 |
| --- | --- |
| Review Item | Page 33, section 8.2.1.1.1 |
| Document Title: | VISTA DFS Calibration Plan |
| Document No: | VIS-SPE-IOA-20000-0002 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: What do you mean by “LOWFS stars found by P2PP”. P2PP does not search for e.g. guide stars, it gets them as parameters Action Recommended by Initiator: clarify Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  |  | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  | X | Observation |

| RI No: | MPE-014 |
| --- | --- |
| Review Item | Section 3 |
| Document Title: | VISTA Data reduction Specification |
| Document No: | VIS-SPE-IOA-20000-0003 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: It would be nice to have for each recipe a reference to the corresponding template (as in the calibration plan). Action Recommended by Initiator: Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘

|  |  | X | Discrepancy |
| --- | --- | --- | --- |
| PDR VISTA DFS | Review Item |  | Clarification |
|  |  |  | Observation |

| RI No: | MPE-015 |
| --- | --- |
| Review Item | Page 17 |
| Document Title: | VISTA Data reduction Specification |
| Document No: | VIS-SPE-IOA-20000-0003 |
| Document Originator: |  |

| Discrepancy/Clarification Required/Observation: ESO will not provide an interface to a common scripting language Action Recommended by Initiator: rephrase Date/Signature of Initiator: |  |  |
| --- | --- | --- |
| RI Classification: (to be completed by Board Chairperson) |  |  |
| Major | Minor | Withdrawn |
| Date/Signature Chairperson: |  |  |
| Actionee Corrective Action: Date/Signature Actionee: |  |  |

‘